 August Minutes Ratepayers

|  |  |  |
| --- | --- | --- |
| **Project** | **Who** | **Progress** |
| **Halls** |  |  |
| Settlers Hall  Recycling Alley Build panel for front gate gap | PS | Approved plan. Miles builder to proceed. No action from Miles yet. I chased him up but he was busy and will fit it in when he has a gap. |
| Liability Insurance | JWn | Approved and in place. To pay. |
| Lease | JW | As above, Greg said send him a proposed variation to the lease.  Jan from Council has come back saying we can organise a maintenance agreement like the other groups. Not sure if there would be any down sides to this. I will forward the email so we can  get it sorted. |
| Concrete Pads for Picnic Tables | PS | Confirmed with Paul V. To proceed in a couple of weeks. |
| Crucible Fountain | PS | Approved.  Proceeding. Costing with electrician. Who doesn’t recommend solar. |
| Trolley for Settlers Hall Chairs |  | Complete. Delivered. |
| Hot Water Urn in Settlers Broken | AN | Actioned. Complete. |
| Interior Painting Funds |  | Stage touched up  by volunteers due to urgent important event. So proper paint to proceed next school holidays. |
| \*\* Entrance Sign | PS | Is this Bike Path  going ahead? No sign of it on GETS although board are still talking about it.  Will affect size and placement of sign. Would like to try making a mock up in situ of options as next step. |
| \*\* New -  Bins for Hall | PS | Requested 2 extra bins for hall and to take away old blue ones haven’t hear anything yet. |
| **Events/Communications** |  |  |
| **R&R Annual AGM** |  | Guest Speaker Local Candidate Ken Turner. **June 14 Tuesday 7:30 small hall**.  Dave has emailed allocation of tasks |
| Apple Pickers Ball |  | To Do |
| The Apple |  | In Progress. Looking for stories. |
| Web |  | No news |
|  |  |  |